**Project Planning Phase Sprint Delivery Plan**

|  |  |
| --- | --- |
| Date | 18 -11-2022 |
| Team ID | PNT2022TMID07381 |
| Project Name | Personal Assistant For Seniors Who Are Self Reliant |

**Sprint Delivery :**

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint** | **Sprint Topic** | **Start Date** | **Expected Delivery** |
| Sprint 1 | simulation creation(connect sensor arduino with python /C/C++ code) | 24 Oct 2022 | 29 Oct 2022 |
| Sprint 2 | software (create device in the iot watson platform, workflow for iot scenarios using local node red) | 31 Oct 2022 | 05 Nov 2022 |
| Sprint 3 | mit app inventor, dashboard (application for your project using mit app, design the model and test the app) | 07 Nov 2022 | 12 Nov 2022 |
| Sprint 4 | web UI (to make the user interact with the software) | 14 Nov 2022 | 19 Nov 2022 |